FreightTrack — Full Project Plan

Sonukumar Lalmohan Jha  |  May – August 2026

Target: 7 LPA by December 2026

# Project Overview

A logistics shipment tracking REST API built with ASP.NET Core 7, Onion Architecture, EF Core, MySQL, and JWT Authentication — directly relevant to production domain at VTrans. Angular 21 frontend added in June. AI feature in July.

## Why This Project

- Uses current production stack — credible on resume

- Demonstrates Onion Architecture — asked in interviews

- Covers JWT + RBAC from scratch — you will be questioned on this

- GitHub commit history proves consistency — currently biggest gap

- Angular frontend + AI feature makes it a full-stack AI project

# May — Backend (15 Days)

## Week 1 — Foundation (Days 1–7)

| Day | Task | Output |
| --- | --- | --- |
| Day 1 | Create blank solution. Add 4 projects. Set all references. Install NuGet packages. | Solution pushed to GitHub |
| Day 2 | Build Domain entities — Shipment.cs, Customer.cs, TrackingEvent.cs | 3 entity classes in Domain project |
| Day 3 | Create Application interfaces — IShipmentRepository, ICustomerRepository, ITrackingRepository | Interface contracts in Application project |
| Day 4 | Setup EF Core DbContext. Configure connection string. Create first migration. | Database created in MySQL |
| Day 5 | Build Repository implementations — ShipmentRepository, CustomerRepository | Concrete classes in Infrastructure |
| Day 6 | Build Application Services — ShipmentService, CustomerService with business logic | Service layer complete |
| Day 7 | Register all services in Program.cs. Test dependency injection. First Postman call. | API returns data from DB |

## Week 2 — Features + Auth (Days 8–15)

| Day | Task | Output |
| --- | --- | --- |
| Day 8 | Build Shipment CRUD endpoints — POST /shipments, GET /shipments/{id}, PUT /shipments/{id} | 3 working endpoints tested in Postman |
| Day 9 | Build Tracking endpoints — POST /shipments/{id}/events, GET /shipments/{id}/history | Tracking history working end to end |
| Day 10 | Add JWT auth — POST /auth/register, POST /auth/login — return JWT token on login | Registration and login working |
| Day 11 | Protect endpoints with [Authorize]. Add Admin vs Customer role separation. | Unauthorized calls return 401 |
| Day 12 | Add query filters — filter shipments by status, date range, customer ID | Filtered GET endpoints working |
| Day 13 | Add global exception middleware — catch all unhandled errors, return structured JSON | No unhandled 500 errors |
| Day 14 | Add CSV export endpoint — GET /shipments/export — returns downloadable CSV file | CSV downloads correctly in Postman |
| Day 15 | Code cleanup. Write README with setup instructions. Final GitHub push. | Clean repo with README live |

## May — Official Docs

- ASP.NET Core 7: https://learn.microsoft.com/en-us/aspnet/core

- EF Core: https://learn.microsoft.com/en-us/ef/core

- JWT in ASP.NET Core: https://learn.microsoft.com/en-us/aspnet/core/security/authentication/jwt-authn

- BCrypt.Net-Next: https://github.com/BcryptNet/bcrypt.net

# June — Angular 21 Frontend (15 Days)

## Week 1 — Setup + Auth UI (Days 1–5)

| Day | Task | Output |
| --- | --- | --- |
| Day 1 | Create Angular 21 project (ng new FreightTrack-UI). Setup routing. Configure environment for API base URL. | Project running on localhost, connected to backend |
| Day 2 | Login page — reactive form, call POST /auth/login, store JWT in localStorage, redirect on success. | Login working end to end |
| Day 3 | Register page — form validation, call POST /auth/register, redirect to login on success. | Registration working |
| Day 4 | Auth guard — protect routes, redirect unauthenticated users to login page. | Protected routes working |
| Day 5 | Layout shell — navbar with username display, sidebar navigation, logout button that clears token. | App shell complete |

## Week 2 — Shipment Features (Days 6–10)

| Day | Task | Output |
| --- | --- | --- |
| Day 6 | Shipment list page — call GET /shipments, display results in a table with status badges. | Shipment list rendering |
| Day 7 | Shipment detail page — click row to view, call GET /shipments/{id}, show all fields. | Detail page working |
| Day 8 | Create shipment form — POST /shipments, form validation, success/error message handling. | New shipments creatable from UI |
| Day 9 | Tracking history view — GET /shipments/{id}/history, display as a timeline. | Tracking events displayed |
| Day 10 | Status filter — dropdown to filter by status, date range inputs, trigger filtered GET. | Filters working end to end |

## Week 3 — Polish + Admin (Days 11–15)

| Day | Task | Output |
| --- | --- | --- |
| Day 11 | Role-based UI — hide create/delete buttons for Customer role, show only for Admin. | Role separation working in UI |
| Day 12 | CSV export button — trigger GET /shipments/export, browser downloads the file. | CSV export working from UI |
| Day 13 | Global error handling — HTTP interceptor catches 401/500, shows user-friendly messages. | No raw errors shown to user |
| Day 14 | Loading states — spinners on API calls. Form validation polish. Empty state messages. | UI feels production-grade |
| Day 15 | Update README with frontend setup instructions. Screenshots. Final GitHub push. | Full stack repo live on GitHub |

## June — Official Docs

- Angular overview: https://angular.dev/overview

- Components: https://angular.dev/guide/components

- Routing: https://angular.dev/guide/routing

- HttpClient (API calls): https://angular.dev/guide/http

- Reactive Forms: https://angular.dev/guide/forms/reactive-forms

- Route Guards: https://angular.dev/guide/routing/guards

- HTTP Interceptors (attach JWT): https://angular.dev/guide/http/interceptors

# July — AI Integration (OpenAI PDF Extraction)

Add one AI feature to FreightTrack: upload a PDF shipment document, OpenAI extracts structured shipment data from it, API saves it automatically.

| Week | Task | Output |
| --- | --- | --- |
| Week 1 | Add file upload endpoint in ASP.NET Core — POST /shipments/upload-pdf using IFormFile. | PDF upload endpoint working in Postman |
| Week 2 | Integrate OpenAI API from backend — send PDF text to GPT, receive structured JSON (origin, destination, status). | AI extraction returning data |
| Week 3 | Save extracted data as a new Shipment automatically after AI response. | End to end: upload PDF → shipment created |
| Week 4 | Add Angular UI for PDF upload — file input, progress indicator, show extracted result before saving. | Full feature working from UI |

## July — Official Docs

- OpenAI API reference: https://platform.openai.com/docs/api-reference

- OpenAI file/vision input: https://platform.openai.com/docs/guides/vision

- ASP.NET Core file upload (IFormFile): https://learn.microsoft.com/en-us/aspnet/core/mvc/models/file-uploads

- HttpClient in .NET (call OpenAI from backend): https://learn.microsoft.com/en-us/dotnet/fundamentals/networking/http/httpclient

# August — Deploy + Apply

| Week | Task | Output |
| --- | --- | --- |
| Week 1 | Deploy backend to Railway free tier. Configure MySQL connection string for production. | Live API URL |
| Week 2 | Deploy Angular frontend to Netlify or Vercel. Point to production API URL. | Live frontend URL |
| Week 3 | Polish README — architecture diagram, screenshots, setup steps, live demo link. | Professional GitHub repo |
| Week 4 | Start applying seriously — 5 applications per day on Wellfound and Cutshort targeting product/AI startups. | Active pipeline building |

## August — Official Docs

- Railway deployment: https://docs.railway.app

- Netlify deployment: https://docs.netlify.com

- EF Core migrations in production: https://learn.microsoft.com/en-us/ef/core/managing-schemas/migrations/applying

# Non-Negotiable Rules

- Commit to GitHub every single day — even if it is one file changed

- Test every endpoint or page before moving to the next day

- Use official docs only — no YouTube tutorials

- Do not skip a day — if sick, double up next day

- 5 job applications per day on Wellfound and Cutshort — runs in parallel from now

- Angular 21 only — not Angular 20 (already in LTS)

# Summary Timeline

| Month | Focus | End State |
| --- | --- | --- |
| May 2026 | ASP.NET Core 7 backend — 15 days | Full REST API live on GitHub |
| June 2026 | Angular 21 frontend — 15 days | Full stack app on GitHub |
| July 2026 | OpenAI PDF extraction feature | AI-powered logistics app |
| August 2026 | Deploy + apply seriously | Live demo + active job pipeline |
| Sep–Oct 2026 | Active interviewing | Offers in hand |
| Nov–Dec 2026 | Notice period + switch | 7 LPA target achieved |

GitHub: github.com/sonujha0210/FreightTracker